CS673 Software Engineering

Team 3 : DJVY

Meeting Minutes

All meeting minutes are kept in this single document. The latest meeting minutes should be at the beginning of the document. For example, meeting 3 minutes is placed before meeting 2 in the document. The team leader should prepare a basic agenda for the meeting and team members should rotate to be the minutes taker. Each group should have at least one meeting per week, and you may have multiple meetings if needed.

Meeting 3

Date and Time: May 12, 2026 9:31 pm - 10:50pm
 Place: Google Meet
 Participants: Danielle Leask, Jannatul Tuba, Vy Trinh, Yutting Shi
 Minutes Taker: ZoomNotes (AI tool)
 Timekeeper: ZoomNotes (AI tool)

Purpose:
 To complete Lab 1 final steps, review Iteration 0 requirements, clarify the product concept, discuss functional and non-functional requirements, and plan next steps for development and submission.

Agenda:

- Lab 1 merge and GitHub process

- Iteration 0 documentation requirements

- Clarifying the product concept

- Functional and non-functional requirements

- Technology stack discussion

- Testing framework discussion

- Submission process and responsibilities

- Next steps for Iteration 1

Completed final Lab 1 steps:

- Merged the lab branch into the main branch using a pull request.

- Ensured there were no merge conflicts.

- Obtained approval for the pull request.

- Deleted the lab branch after successful merge.

Reviewed Iteration 0 required documents:

- Software Project Plan (SPP)

- Risk Management Plan

- Meeting Minutes

- Progress Report

- AI Usage Log

- Confirmed that each document must contain initial content and cannot remain empty.

- Emphasized consistent progress tracking and proper AI usage documentation.

Clarified the product concept:

- The system will use AI to generate test cases.

- Inputs will include:

  - Existing product documentation.

  - New user stories and feature requirements.

- AI will combine product knowledge with new requirements.

- Output will be functional test cases.

Functional requirements discussed:

- User authentication (login and registration).

- Document upload (PDF and other formats).

- Document management dashboard.

- User story input.

- AI-based test case generation.

- View generated test cases.

- Export/download test cases.

Non-functional requirements considered:

- Usability.

- Security.

- Performance.

- Maintainability.

- Scalability.

Technology stack discussion:

- Python considered for AI integration.

- Django discussed as a possible framework because it:

  - Includes built-in authentication.

  - Supports database integration.

  - Allows easier frontend and backend connection.

- Testing tools discussed:

  - Playwright for automation testing.

  - PyTest for unit testing.

- Considered CI/CD practices.

- Optional use of Docker for environment consistency.

Project management tools:

- Jira considered for task tracking.

- GitHub will be used for repository management and submission.

Submission process clarified:

- Iteration 0 will be submitted through GitHub by one designated team member.

- Blackboard submission will include:

  - GitHub link.

  - Short presentation video.

Key Decisions:

- Lab 1 successfully merged into main branch.

- Iteration 0 documents identified and assigned for completion.

- Functional requirements for Iteration 1 were outlined.

- Django is under consideration as the main framework.

- Playwright and PyTest were selected for testing considerations.

- Jira is preferred for project management.

- One team member will submit Iteration 0.

- AI usage will be documented in the AI Usage Log.

Action Items:

- Complete remaining Iteration 0 documents.

- Finalize technology stack decision.

- Adjust team roles if necessary.

- Begin detailed planning for Iteration 1 implementation.

- Review all documents before submission.

- Confirm submission responsibilities.

Next Meeting:
 The team will meet again to finalize Iteration 0 documents, review all sections before submission, confirm responsibilities, and begin detailed planning for Iteration 1.

Meeting 2

Date and Time: 05/11/2026 — 9:00 PM EST to 9:53 PM EST

Place: Google Meet

Participants: Danielle Leask, Jannatul Tuba, Vy Trinh

Minutes Taker: ZoomNotes (AI tool)

Timekeeper: ZoomNotes (AI tool)

Purpose: Project Planning / Requirements & Architecture Discussion

## Agenda

- Review SPPP progress

- Discuss essential, desired, and optional features

- Review related work and gap analysis

- Discuss authentication and security needs

- Discuss architecture and workflow

- Discuss tools, languages, and DevOps

- Plan next steps and delegation

## Discussions

### Related Work & Gap Analysis

  - Members reviewed existing tools and identified major gaps.

  - From the transcript: “The main biggest gap for these tools are they don't have option to provide existing feature knowledge as context and upload additional documents.”

  - Key gaps identified:

    - Existing tools only generate test cases from user stories

    - No ability to upload PDFs/images

    - No retention of product context

    - No combined analysis of existing + new requirements

### Essential, Desired, and Optional Features

  - Essential Features

    - Document upload (PDF/images) and knowledge indexing

    - User story input and analysis

    - AI-based test case generation

    - Document management (modify/delete/re-upload)

    - Export test cases (CSV/text)

  - Desired Features

    - Impacted feature highlighting

    - Feature dependency analysis

  - Optional Features

    - GitHub PR analyzer (likely out of scope)

### Authentication & Security

      - Team discussed whether login/registration should be included.

      - From the transcript: “The only reason why I feel like we should is because we have a security wing.”

  - Consensus:

    - Authentication (login + registration) should be included

    - Supports security requirements

    - Feasible to implement

### System Architecture Discussion

  - Members reviewed a draft architecture diagram and clarified workflow.

  - Key points:

    - User uploads documents → backend extracts content → stores in DB

    - User submits user story

    - AI processes existing + new data

    - AI generates test cases

    - Output displayed or exported

    - From the transcript: “We can keep it simple and use the prompt: existing product + user story → generate test cases.”

### Clarifying the Product Concept

  - A major part of the meeting involved ensuring all members understood the product.

  - Example used:

    - Upload existing login page as product knowledge

    - New feature: add registration button

    - AI generates test cases for new feature + regression scenarios

    - From the transcript: “Because we have the product knowledge given, now it can generate test cases.”

### Non‑Functional Requirements

  - Team agreed to research and discuss next meeting.

  - Areas identified:

    - Security

    - Scalability

    - Reliability

    - Compatibility

### Tools, Languages, and DevOps

  - Frontend

    - HTML/CSS/JavaScript (Danielle’s experience)

    - React still possible

  - Backend / AI

    - Python preferred

    - OpenAI or Claude for AI generation

  - IDE

    - VS Code chosen by all members

  - DevOps

    - GitHub

    - Docker (optional)

    - Jenkins mentioned as prior experience

### Branching Strategy

    - Discussed best practices.

    - From the transcript: “They have a develop branch and feature branches… each developer works on their feature branch.”

    - Team will research and finalize next meeting.

### SPPP Requirements

  - Professor confirmed: “All sections should be addressed.”

  - Team will ensure full coverage.

### Work Delegation

  - Members agreed to:

    - Conduct individual research

    - Bring ideas for each SPPP section to next meeting

    - Finalize documentation together

### Lab 1 Material & GitHub Workflow

  - The team reviewed the Lab 1 instructions together.

  - Jannatul uploaded team.md to GitHub.

  - The group walked through how to edit files, commit changes, and push updates using GitHub.

  - All members will need to follow this workflow for future contributions.

  - Team Lead (Danielle) will relay these instructions to the fourth member, Yuting, so she can perform the same GitHub setup and workflow.

## Key Decisions

- Essential features confirmed

- Authentication (login + registration) included

- AI test case generation workflow clarified

- VS Code selected as IDE

- GitHub selected for version control

- Team will research non-functional requirements

- All SPPP sections must be completed

## Action Items

- Research non-functional requirements – All members

- Review related work resources – All members

- Prepare SPPP section drafts – All members

- Research branching best practices – All members

- Review architecture diagram – All members

- Relay GitHub workflow to the fourth member (Yuting) -Team Lead (Danielle)

## Next Meeting

- Scheduled for the following day

- Focus:

  - Finalize SPPP sections

  - Confirm architecture and tech stack

  - Review research findings

Meeting 1

Date and Time: 05/10/2026 — 9:00 PM EST to 10:53 PM EST

Place: Google Meet

Participants: Danielle Leask, Jannatul Tuba, Vy Trinh

Minutes Taker: Danielle Leask

Timekeeper: Danielle Leask

Purpose: Project Kickoff Meeting

## Agenda

- Determine group name

- Determine project idea

- Review documentation requirements

- Assign leader roles

- Discuss team size feasibility

- Review risk management document

- Set next meeting date

## Discussions

### Group Name

- Brainstormed several options.

- Decided name can be simple or creative.

### Project Idea

- Shared initial ideas from each member.

- Discussed feasibility of completing a project with 3 members in 6 weeks.

- Reviewed project overview, motivation, purpose, client, and technology stack.

### Documentation Requirements

- Reviewed SPPP, Risk Management, and Meeting Minutes expectations.

### Leader Roles

- Discussed strengths and responsibilities to determine role assignments.

- Finalized leadership structure.

### Team Size Discussion

- Evaluated whether a team of 3 can complete the project scope.

- Determined it is feasible.

### Risk Management Review

- Reviewed risk management document.

- Identified risks including:

  - Loss of team members

  - Adding new members

  - Lack of participation

  - Duplicate/overlapping work

  - Incorrect or unclear requirements

  - Extra unnecessary features

  - Inconsistent coding practices

  - Limited meeting time / poor planning

  - Lack of experience with tools/frameworks

  - Improper system design

  - Insufficient testing

  - Limited time for integration/deployment

- Agreed to continue updating risks throughout the project.

### Next Meeting

- Agreed to confirm and schedule next meeting.

## Key Decisions

- Group Name: DJV

- Project: Product Document Upload Web Application

- Documentation: Risk management document completed; SPPP sections assigned

- Roles:

  - Team Lead – Danielle Leask

  - Requirements Lead – Danielle Leask

  - Design & Implementation Lead – Vy Trinh

  - QA Lead – Jannatul Tuba

  - Configuration Lead – Jannatul Tuba

  - Security Lead – Vy Trinh

- Team Size: Project is feasible with 3 members

- Risk Summary: Danielle will draft summary

- Next Meeting: 05/11/2026 at 9:00 PM EST

- One member unavailable this coming weekend

## Action Items

- Review risk management – Danielle, Jannatul, Vy

- Complete assigned SPPP sections – Danielle, Jannatul, Vy